# **Project Report**

# **Team Members’ Details (Benyam Group)**

|  |  |  |
| --- | --- | --- |
| **Name** | **ID** | **Email** |
| Daniel Abraha | 109548 | [dabraha@mum.edu](mailto:dabraha@mum.edu) |
| Timothy Nuwarinda | 610167 | [tnuwarinda@mum.edu](mailto:tnuwarinda@mum.edu) |
| Benyam Hadgu Gebru | 610156 | [bhgebru@mum.edu](mailto:bhgebru@mum.edu) |

# **Project Plan Detailed**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task Description** | **(Estimated) Dates** | | **% Completed** | **Responsible Team Member** | | |
| **Start Date** | **End Date** | **Daniel** | **Timothy** | **Benyam** |
| Back-end server configuration | 10/19/19 | 10/19/19 | 100% |  |  |  |
| Media server configuration | 10/19/19 | 10/19/19 | 100% |  |  |  |
| Data Modeling and mongodb configuration | 19/20/19 | 19/20/19 | 100% |  |  |  |
| Stream Viewer Rating |  |  |  |  |  |  |
| Stream Categorization | 19/20/19 | 19/20/19 | 10% |  |  |  |
| Channel Searching |  |  | 0% |  |  |  |
| Channel subscription |  |  | 0% |  |  |  |
| Authentication (using jwt) | 10/20/19 | 10/22/19 | 100% |  |  |  |
| Authorization | 10/20/19 | 10/22/19 | 50% |  |  |  |
| User Registration | 10/21/19 | 10/22/19 | 100% |  |  |  |
| Stream key management | 10/21/19 | 10/22/19 | 100% |  |  |  |
| Routings management | 10/19/19 | 10/19/19 | 100% |  |  |  |
| Stream Rendering | 10/19/19 | 10/22/19 | 90 % |  |  |  |

# **Config File Links**

# **Project github link**

<https://github.com/benyamhadgug/stream_app>